Part A: Scenario (choose one)

- Scenario 1: Mobile banking app for students.

- Scenario 2: E-commerce platform for local stores.

- Scenario 3: Online learning platform with live classes.

Part B: Risk Identification Table

| Risk | Category (Tech/Business/People/Process) | Likelihood (H/M/L) | Impact (H/M/L) | Agile Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Example: Payment gateway fails under load | Technical | H | H | Run spike to test integration early |

Part C: Risk Burndown Chart

Instructions:

- Score each risk: H = 3, M = 2, L = 1.

- Multiply likelihood × impact for each.

- Sum scores → Risk Exposure.

- Plot over 5 sprints as risks are resolved.

X-axis = Sprint 1–5, Y-axis = Risk Exposure

Part A: Scenario Chosen

Scenario 1: Mobile banking app for students

Part B: Risk Identification Table

| Risk | Category | Likelihood | Impact | Agile Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Payment gateway fails under load | Technical | H | H | Run spikes to test integration early |
| Security breach due to weak authentication | Technical | H | H | Implement 2FA, regular penetration testing |
| Students find UI too complex | People | M | H | Do usability testing with student focus groups, adjust UI iteratively |
| Regulatory non-compliance (financial laws) | Business | M | H | Consult compliance experts early, add acceptance criteria for legal checks |
| Delay in third-party API availability (bank APIs) | Process | M | M | Create stubs/mocks for APIs to avoid blocking development |
| Low adoption due to lack of trust | Business | M | H | Build trust features (clear privacy policy, transparency), gather feedback from pilot users |
| Team unfamiliar with banking domain | People | L | M | Conduct knowledge-sharing sessions, pair programming |

Part C: Risk Burndown Chart

Step 1: Scoring Risks (Likelihood × Impact, H=3, M=2, L=1)

- Payment gateway fails under load → 3 × 3 = 9

- Security breach due to weak authentication → 3 × 3 = 9

- Students find UI too complex → 2 × 3 = 6

- Regulatory non-compliance → 2 × 3 = 6

- Delay in third-party API availability → 2 × 2 = 4

- Low adoption due to lack of trust → 2 × 3 = 6

- Team unfamiliar with banking domain → 1 × 2 = 2

Total Risk Exposure (Sprint 1) = 42

Step 2: Risk Exposure Across 5 Sprints (example resolution)

- Sprint 1: 42 (all risks identified, none resolved yet)

- Sprint 2: 34 (payment gateway and domain knowledge risks addressed)

- Sprint 3: 26 (authentication strengthened, UI improvements started)

- Sprint 4: 16 (compliance checks added, API stubs working)

- Sprint 5: 8 (trust-building features deployed, most risks mitigated)

The Risk Burndown Chart would show a downward slope from 42 → 8 over the 5 sprints, indicating risks being addressed.